RTM View Shell

Test Coverage Report

v1.3 Programme — Sprints T1 – T6

Prepared by:   Quality Assurance / Architecture Team

Date:               May 2026

Final status:    382 tests passing, 0 failing, 0 skipped

# 1. Executive Summary

This document provides a complete record of automated test coverage developed during the RTM View Shell v1.3 test-coverage programme. The programme comprised six security and functional sprints (T1–T6) executed in May 2026, covering authentication, multi-tenancy, authorisation, licensing, widget framework, user management, and audit trail.

Final result: 382 tests passing, 0 failing, 0 skipped (solution-wide). Infrastructure code coverage: 87.88%.

## 1.1 Test Projects

CcDashboard.Tests.Security — Integration tests (Testcontainers PostgreSQL + Redis + WebApplicationFactory). Primary security/functional vehicle. ~372 tests.

CcDashboard.Tests.Unit — Unit tests for Application layer command/query handlers. 71 tests.

CcDashboard.Tests.Architecture — NetArchTest dependency-direction enforcement. Continuous in CI.

## 1.2 Key Metrics

| Metric | Value |
| --- | --- |
| Total tests (solution-wide) | 382 passing, 0 failing, 0 skipped |
| Infrastructure code coverage | 87.88% (target ≥ 80%) |
| Security findings (SF) | 7 found and fixed — 2 Critical, 2 High, 3 Medium |
| Process deviations (PD) | 5 entries — 2 resolved via backlog items, 3 accepted |
| Requirements verified | 50+ TZ requirements (ARCH, AUTH, BFP, PWD, LIC, PG, AUD, USR, WGT) |

# 2. Sprint Inventory and Cumulative Test Coverage

Sprints were executed in the sequence below. Cumulative counts include Tests.Security only; "All" includes Tests.Unit.

| Sprint | Subject | +Tests | Sec.Total | All Total | SF | Status |
| --- | --- | --- | --- | --- | --- | --- |
| T1-A | Security & Cross-Tenant Isolation Phase A | 32 | 32 | 32 | 001-003 | CLOSED |
| T1-B | Security & Cross-Tenant Isolation Phase B | 29 | 61 | 61 | 004 | CLOSED |
| T1-C | Security & Cross-Tenant Isolation Phase C (golden path) | 18 | 79 | 79 | — | CLOSED |
| T4 | PG Authorization Semantics | 46 | 146 | — | 005 | CLOSED |
| T2 | Licensing + Force-Logout + JWT Key Config | 20 | 166 | 247 | 006-007 | CLOSED |
| T3 | Multi-Tenancy Integration (NGC, Redis, JWT claims, password, config protection) | 36 | 204 | 285 | — | CLOSED |
| T5 | Widget Framework (catalogue, dashboard widgets, RTS grid, SignalR guard) | 28 | 232 | 313 | — | CLOSED |
| T6-A | User Management (USR-01..14) | 35 | 267 | 348 | GAP×4 | CLOSED |
| T6-B | Audit Trail (AUD-01..08) | 44 | 311+ | 382 | — | CLOSED |

# 3. Test File Catalogue

## 3.1 CcDashboard.Tests.Security

46 test files. All tests use real PostgreSQL 15 (Testcontainers). JWT and Redis tests use RedisFixture or Moq-based ICacheService. E2E tests use WebApplicationFactory.

### 3.1.1 Multi-Tenancy

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| GlobalQueryFilterTests.cs | 12 | T1-A | ARCH-01: GQF on all multi-tenant entities |
| TenantMismatchLoginTests.cs | 5 | T1-A | ARCH-04, BFP-04 — SF-002 fixed |
| CrossTenantEntitiesTests.cs | 7 | T1-A | ARCH-05: Tenant/WidgetCatalog/Role have no GQF by design |
| TenantResolutionTests.cs | 5 | T3 | ARCH-03: subdomain → tenant resolution |

### 3.1.2 Tenant Lifecycle

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| SuspendedAndDeletedTenantTests.cs | 5 | T1-A | ARCH-06: Suspended and Deleted status blocks login — SF-003 fixed |

### 3.1.3 Brute-Force Protection

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| LockoutTests.cs | 5 | T1-A | BFP-01: 5 failed attempts → 15-min lockout |
| RateLimitTests.cs | 8 | T1-B | BFP-02: Redis rate limiter, 10 req/min per IP |
| UniformErrorTests.cs | 6 | T1-A/B | BFP-03, BFP-04: uniform error messages, audit subtypes |

### 3.1.4 Authentication — API (JWT / Refresh Tokens)

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| JtiRevocationTests.cs | 5 | T1-B | AUTH-API-05: JTI blacklist via Redis — SF-004 fixed |
| RefreshTokenRotationTests.cs | 5 | T1-B | AUTH-API-02..04: rotation, reuse detection, chain tracking |
| JwtClaimsTests.cs | 5 | T3 | AUTH-API-01: all required claims present, 15-min expiry, iss/aud |
| JwtKeyConfigurationTests.cs | 6 | T2 | AUTH-API-06: RS256, RSA-2048 minimum, key rotation safety |
| ConfigWriteProtectionTests.cs | 6 | T3 | AUTH-API-06: private key material not exposed in responses |

### 3.1.5 Authentication — Web (Cookie / Sessions / Force-Logout)

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| GoldenPathLoginTests.cs | 13 | T1-C | AUTH-WEB-01..04, LICENSE-SESSION positive paths, claims materialisation |
| ForceLogoutTests.cs | 4 | T2 | AUTH-WEB-03, USR-09: SecurityStamp invalidation, all sessions terminated |

### 3.1.6 Password Policy

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| PasswordPolicyTests.cs | 7 | T3 | PWD-01..05: min-12-char, complexity rules, PBKDF2 iterations, history, MustChangePasswordAt |

### 3.1.7 Licensing

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| LicenseSessionTests.cs | 1 | T1-B | LICENSE-SESSION: rejection when concurrent session limit exceeded |
| LicenseUserEnforcementTests.cs | 5 | T2 | LIC-01: at/below/no-limit scenarios |
| LicenseUserAuditTests.cs | 3 | T2 | LIC-01 + AUD-01: audit event on rejection — SF-006 fix |
| LicenseUserConcurrencyTests.cs | 2 | T2 | LIC-01: TOCTOU race — only 1 of N concurrent requests succeeds — SF-007 fix |

### 3.1.8 Infrastructure

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| RedisKeyPrefixTests.cs | 4 | T3 | ARCH-08: all Redis keys prefixed {tenantId}:{namespace}:{key} |

### 3.1.9 Authorization — Permission Groups

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| AuthorizationBehaviorTests.cs | 7 | T4 | PG-04, CODE-03: MediatR pipeline role + permission enforcement — SF-005 fix |
| AuthorizationE2ETests.cs | 4 | T4 | PG-04 E2E: WebApplicationFactory 403 on wrong role/permission |
| CreatorAutoGrantTests.cs | 4 | T4 | PG-01: dashboard creator auto-gets AccessLevel = Full (7) |
| DashboardAccessTests.cs | 5 | T4 | PG-04: View/Edit/Delete bitmask semantics (1/3/5/7) |
| PermissionCacheInvalidationTests.cs | 5 | T4 | PG-07: Redis cache invalidated on PG edit |
| PermissionGroupAssignmentTests.cs | 5 | T4 | PG-04: single-PG assignment, most-permissive-wins union |
| PermissionGroupAuditTests.cs | 4 | T4/T6 | AUD-01: PG.Created, PG.Updated, PG.Deleted, PG.PermissionChanged events |
| PermissionGroupDeletionTests.cs | 5 | T4 | PG-06: cannot delete PG with assigned users |
| ResourceAccessTests.cs | 6 | T4 | PG-03: empty CC-resource list = denied (queues, skills, supergroups, BUs) |

### 3.1.10 Widget Framework

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| WidgetCatalogTests.cs | 6 | T5 | WGT-01..03: cross-tenant visibility, role-gated access, deactivated items |
| DashboardWidgetTests.cs | 5 | T5 | WGT-04: widget lifecycle, soft-delete, GridId round-trip |
| RtsGridLifecycleTests.cs | 13 | T5 | WGT-04: Agent/Queue RTS grid CRUD + dual-write API hook assertions |
| SignalRTenantGuardTests.cs | 4 | T5 | ARCH-09: Hub JoinGroup validates TenantId from ClaimsPrincipal |

### 3.1.11 User Management (T6 Phase A)

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| UserCreateTests.cs | 8 | T6-A | USR-01..05: role-gated creation, required fields, temp password, Superadmin guard, cross-tenant guard |
| UserUpdateTests.cs | 6 | T6-A | USR-06..08: field updates, role change audit, PG change audit, self-role-change guard |
| UserDeactivationTests.cs | 7 | T6-A | USR-09: SecurityStamp reset, token revocation, JTI blacklist, Blazor circuit termination |
| UserListTests.cs | 7 | T6-A | USR-13..14: pagination, per-column sort, filters, Admin/Superadmin scoping |
| PasswordResetTests.cs | 7 | T6-A | USR-11..12: admin reset (token, 24h TTL), self-reset uniform response |

### 3.1.12 Audit Trail (T6 Phase B)

| File | Tests | Sprint | Requirements covered |
| --- | --- | --- | --- |
| AuditIsolationTests.cs | 5 | T6-B | AUD-01: audit writes survive business TX rollback, separate AuditDbContext |
| AuditInsertOnlyTests.cs | 5 | T6-B | AUD-02: no Update/Delete methods on AuditDbContext |
| AuditRetentionTests.cs | 5 | T6-B | AUD-03: AuditRetentionDays property, default 365, tenant-configurable |
| AuditIpExtractionTests.cs | 4 | T6-B | AUD-04: X-Forwarded-For -> audit IP field via ForwardedHeadersOptions |
| AuditUserEventsTests.cs | 6 | T6-B | AUD-05: User.Created/Updated/RoleChanged/PermGroupChanged/Deactivated/Activated emitted |
| AuditScopingTests.cs | 8 | T6-B | AUD-06: Admin sees own tenant, Superadmin sees all/filtered, pagination, event filter, date range |
| AuditExportTests.cs | 8 | T6-B | AUD-08: 50,000-record export boundary enforced, CountAsync, tenant filter |

## 3.2 CcDashboard.Tests.Unit — 71 tests, 17 files

Unit tests for Application layer command and query handlers. In-memory only, no I/O. Use Moq/NSubstitute for repository and service interfaces.

| File | Tests | Handler tested |
| --- | --- | --- |
| CreateDashboardCommandHandlerTests.cs | 3 | CreateDashboardCommandHandler |
| UpdateDashboardCommandHandlerTests.cs | 4 | UpdateDashboardCommandHandler |
| DeleteDashboardCommandHandlerTests.cs | 3 | DeleteDashboardCommandHandler |
| SaveDashboardWidgetCommandHandlerTests.cs | 7 | SaveDashboardWidgetCommandHandler |
| CreatePermissionGroupCommandHandlerTests.cs | 7 | CreatePermissionGroupCommandHandler |
| UpdatePermissionGroupCommandHandlerTests.cs | 3 | UpdatePermissionGroupCommandHandler |
| DeletePermissionGroupCommandHandlerTests.cs | 3 | DeletePermissionGroupCommandHandler |
| CreateTenantCommandHandlerTests.cs | 4 | CreateTenantCommandHandler |
| SetTenantStatusCommandHandlerTests.cs | 5 | SetTenantStatusCommandHandler |
| GetDashboardByIdQueryHandlerTests.cs | 2 | GetDashboardByIdQueryHandler |
| GetPermissionGroupsQueryHandlerTests.cs | 2 | GetPermissionGroupsQueryHandler |
| SaveBusinessUnitCommandHandlerTests.cs | 5 | SaveBusinessUnitCommandHandler |
| SaveRtsGridMetricCommandHandlerTests.cs | 6 | SaveRtsGridMetricCommandHandler |
| SaveSiteCommandHandlerTests.cs | 4 | SaveSiteCommandHandler |
| SaveSupergroupCommandHandlerTests.cs | 5 | SaveSupergroupCommandHandler |
| DeleteConfigurationCommandsTests.cs | 6 | DeleteConfiguration* handlers |
| DeleteSiteCommandHandlerTests.cs | 2 | DeleteSiteCommandHandler |

# 4. Sprint-by-Sprint Test Results

## 4.1 Sprint T1 — Security & Cross-Tenant Isolation

Three phases. Total: 79 tests, 0 skipped, Infrastructure coverage 87.88%.

### Phase A — commit ca0ccd9

| Attribute | Detail |
| --- | --- |
| Tests | 32 passing, 3 skipped → promoted to Phase C |
| Coverage | 86.3% Infrastructure |
| DoD | 5/5 |
| Security findings | SF-001 Critical, SF-002 High, SF-003 High |

Coverage:

GlobalQueryFilterTests (12) — ARCH-01: TenantId GQF on ApplicationUser, Dashboard, PermissionGroup, and all junction tables

TenantMismatchLoginTests (5) — ARCH-04/BFP-04: cross-tenant login emits correct TenantMismatch audit subtype (SF-002)

CrossTenantEntitiesTests (7) — ARCH-05: Tenant, WidgetCatalogItem, ApplicationRole have no GQF by design

SuspendedAndDeletedTenantTests (5) — ARCH-06: both Suspended and Deleted tenant status blocks login (SF-003)

LockoutTests (5) — BFP-01: 5 failed attempts trigger 15-minute lockout

UniformErrorTests (partial, 6) — BFP-03/04: uniform error messages; all 5 BFP-04 failure subtypes verified

### Phase B — commit b846f1b

| Attribute | Detail |
| --- | --- |
| Tests | 29 new (61 total), 8 skipped → Phase C |
| Coverage | 86.88% |
| DoD | 6/7 (DoD-11 success path deferred to Phase C) |
| Security findings | SF-004 Medium — JTI revocation crashes on zero TTL |

Coverage:

JtiRevocationTests (5) — AUTH-API-05: revocation, check, expiry edge cases (SF-004)

RefreshTokenRotationTests (5) — AUTH-API-02..04: rotation, reuse detection, chain tracking via ReplacedByTokenId

RateLimitTests (8) — BFP-02: Redis-backed rate limiter; IP ceiling enforcement; bypass on legitimate traffic

LicenseSessionTests (1) — LICENSE-SESSION: rejection when concurrent session count exceeds tenant limit

### Phase C — commit 77e1537

| Attribute | Detail |
| --- | --- |
| Tests | 18 new (79 total), 0 skipped |
| Coverage | 87.88% (target >= 80%) |
| DoD | 7/7 |
| Security findings | 0 — validates Phase A/B fixes |

GoldenPathLoginTests (13) — complete positive login flow: correct credentials succeed; claims materialise correctly (AUTH-WEB-02); LICENSE-SESSION golden paths (no limit, within limit, same-IP, expired session, revoked session).

## 4.2 Sprint T4 — PG Authorization Semantics

| Attribute | Detail |
| --- | --- |
| Commit | cb7af32 |
| Tests | 46 new tests (9 files); Tests.Security total: 146 |
| DoD | 12/12 (after Backlog #14 fix) |
| Security findings | SF-005 Critical — AuthorizationBehavior.RequiredPermission was an uncommitted TODO; permission check silently skipped |
| Production code added | IPermissionService (Domain), PermissionService (Infrastructure + Redis cache), wiring in AuthorizationBehavior |

Note on Backlog #14 (PD-003): E2E tests failed when run alongside login-heavy tests — shared 127.0.0.1 IP exhausted BFP-02 rate-limit budget. Fixed by WebFixture.ClearLoginRateLimitState() using reflection to reset LoginRateLimitMiddleware static state before each LoginAsync() call. 146/146 pass on consecutive full-suite runs. Production code unchanged.

## 4.3 Sprint T2 — Licensing + Force-Logout + JWT Key Config

| Attribute | Detail |
| --- | --- |
| Tests | 20 new (4 files); Tests.Security total: 166; solution: 247 |
| DoD | 13/13 |
| Security findings | SF-006 Medium (missing audit on licence rejection), SF-007 High (TOCTOU race on user creation) |

ForceLogoutTests (4) — AUTH-WEB-03: SecurityStamp invalidation terminates all sessions.

JwtKeyConfigurationTests (6) — AUTH-API-06: RS256 enforced, RSA key >= 2048 bits, round-trip token integrity.

LicenseUserAuditTests (3) — SF-006 fix: audit event emitted on licence rejection.

LicenseUserConcurrencyTests (2) — SF-007 fix: SELECT FOR UPDATE serialises concurrent creation; only 1 of N succeeds at limit.

## 4.4 Sprint T3 — Multi-Tenancy Integration

| Attribute | Detail |
| --- | --- |
| Commit | 7b85269 |
| Tests | 36 new (6 files); Tests.Security: 204; solution: 285 |
| DoD | 10/10 |
| Security findings | 0 — OQ-1 resolved: GQF already present on all junction tables |

TenantResolutionTests (5) — ARCH-03: subdomain resolution (known slug, unknown slug, suspended, deleted, no-subdomain).

PasswordPolicyTests (7) — PWD-01..05: all complexity rules, PBKDF2 iteration count, history reuse rejection, MustChangePasswordAt flag.

RedisKeyPrefixTests (4) — ARCH-08: all Redis keys include tenantId prefix.

JwtClaimsTests (5) — AUTH-API-01: sub, tenant_id, role, permission_group_id, jti, iat, exp, iss, aud all present.

ConfigWriteProtectionTests (6) — private key material not included in any response body.

## 4.5 Sprint T5 — Widget Framework

| Attribute | Detail |
| --- | --- |
| Commit | fbf89fd |
| Tests | 28 new (4 files); solution total: 313 |
| DoD | 10/10 |
| Security findings | 0 |

WidgetCatalogTests (6) — WGT-01..03: cross-tenant visibility, Editor/Superadmin access, deactivated items hidden.

DashboardWidgetTests (5) — WGT-04: widget add/update/delete, soft-delete flag, GridId round-trip.

RtsGridLifecycleTests (13) — Agent and Queue grid RTS CRUD (SaveAgentGridRts, SaveQueueGridRts, Delete*) + dual-write API hook assertions via NoOpConfigurationApiHook.

SignalRTenantGuardTests (4) — ARCH-09: Hub JoinGroup validates TenantId; mismatched TenantId rejected; unauthenticated rejected.

## 4.6 Sprint T6 — User Management & Audit Trail

### Phase A — User Management — commit 22b087a

| Attribute | Detail |
| --- | --- |
| Tests | 35 new (5 files) |
| DoD | A1..A10 |
| Production gaps found & fixed | 4 (GAP-T6-01..04) — all fixed before testing began |

Gaps found in pre-test code inspection:

GAP-T6-01: Missing User.RoleChanged / User.PermissionGroupChanged audit events in UpdateAsync

GAP-T6-02: Cross-tenant mutation — UserManager.FindByIdAsync bypasses GQF in UpdateAsync, DeleteAsync, SetActiveAsync, AdminResetPasswordAsync, ForceLogoutAsync

GAP-T6-03: Admin could change own role (USR-08 not enforced)

GAP-T6-04: CreateAsync missing Superadmin-creation and cross-tenant-creation guards

### Phase B — Audit Trail — commit 119b5a9

| Attribute | Detail |
| --- | --- |
| Tests | 44 new (7 files); solution-wide total: 382 (0 failing, 0 skipped) |
| DoD | B1..B12 |
| Security findings | 0 |

AuditIsolationTests (5) — AUD-01: audit write survives business TX rollback; separate AuditDbContext; no shared UoW.

AuditInsertOnlyTests (5) — AUD-02: no DbSet<AuditLog>.Remove or Update exposed; INSERT-only at DB level enforced.

AuditRetentionTests (5) — AUD-03: AuditRetentionDays default 365; tenant-configurable; persists correctly.

AuditIpExtractionTests (4) — AUD-04: X-Forwarded-For correctly mapped to audit IP field; multiple IPs take first trusted proxy value.

AuditUserEventsTests (6) — AUD-05: all six User.* audit event types emitted with correct payloads.

AuditScopingTests (8) — AUD-06: Administrator sees only own tenant; Superadmin sees all or by TenantId filter; pagination, event type, date-range filters.

AuditExportTests (8) — AUD-08: CountAsync available; 50,000-record boundary enforced; tenant filter applied to count.

# 5. Security Findings (SF-001 to SF-007)

Seven security vulnerabilities were found and fixed during the programme. All were discovered by automated tests or pre-test code inspection and fixed in the same sprint.

| ID | Severity | Sprint | Requirement | Root Cause & Impact | Fix commit |
| --- | --- | --- | --- | --- | --- |
| SF-001 | Critical | T1-A | ARCH-01 | ApplicationUser missing Global Query Filter — all-tenant user leak possible in any query via AppDbContext | ca0ccd9 |
| SF-002 | High | T1-A | ARCH-04, BFP-04 | TenantMismatch audit subtype never emitted — cross-tenant login always logged as UserNotFound, breaking forensics | ca0ccd9 |
| SF-003 | High | T1-A | ARCH-06 | Deleted tenant status did not block login — only Suspended was checked; Deleted users could authenticate (GDPR violation) | ca0ccd9 |
| SF-004 | Medium | T1-B | AUTH-API-05 | RevokeJtiAsync crashed with Redis SETEX error on zero TTL — force-logout of already-expired tokens threw exception leaving inconsistent state | b846f1b |
| SF-005 | Critical | T4 | PG-04, CODE-03 | AuthorizationBehavior.RequiredPermission check was a TODO comment — any command declaring RequiredPermission would have shipped with permission check silently bypassed | T4 |
| SF-006 | Medium | T2 | LIC-01, AUD-01 | Licence limit rejections not logged to audit — rejection path returned early without calling audit.LogAsync; billing/ops had no visibility | T2 |
| SF-007 | High | T2 | LIC-01 | TOCTOU race: read-check-write not atomic — 5 concurrent create requests at limit=1 all succeeded. Fix: SELECT FOR UPDATE serialises access. | T2 |

# 6. Process Deviations (PD-001 to PD-005)

Process deviations record departures from sprint working agreements. Lessons feed into hand-off prompt templates and CLAUDE.md §0 environment rules.

| ID | Severity | Sprint | Description | Disposition | Backlog |
| --- | --- | --- | --- | --- | --- |
| PD-001 | Low | T1-C | partial class Program {} added without abort-and-confirm — required by WAF for top-level-statements app | Accept — idiomatic; clause refined | — |
| PD-002 | Low | T1-C | DatabaseInitializer.InitializeAsync made virtual without architect approval — should have chosen interface route | Accept + backlog #13 | #13 closed |
| PD-003 | Medium | T4 | 2 E2E tests failing due to shared rate-limiter static state on loopback IP when full suite runs | Resolved — WebFixture.ClearLoginRateLimitState() added | #14 closed |
| PD-004 | Low | T4 | T4 gap-analysis file not created as standalone docs/sprints/T4-gap-analysis.md — data present in commit messages and diffs | Accept; tightened template | — |
| PD-005 | High (recurring) | T2 | 3 incidents of post-write file truncation in Cowork mount — Edit tool returned success but file content was incomplete (including production code) | Recovered x3; all writes now use Python read-modify-write + tail-3 verification | CLAUDE.md §0.3 |

# 7. Requirements Coverage Summary

| Group | Requirements with automated coverage after T1-T6 |
| --- | --- |
| Multi-tenancy | ARCH-01, ARCH-03, ARCH-04, ARCH-05, ARCH-06, ARCH-08, ARCH-09 |
| Authentication — Web | AUTH-WEB-01, AUTH-WEB-02, AUTH-WEB-03, AUTH-WEB-04 |
| Authentication — API | AUTH-API-01, AUTH-API-02, AUTH-API-03, AUTH-API-04, AUTH-API-05, AUTH-API-06 |
| Brute-force protection | BFP-01, BFP-02, BFP-03, BFP-04 |
| Password policy | PWD-01, PWD-02, PWD-03, PWD-04, PWD-05 |
| Licensing | LICENSE-SESSION (positive + negative), LIC-01 (enforcement + race + audit) |
| Permission Groups | PG-01, PG-03, PG-04, PG-06, PG-07 |
| Audit trail | AUD-01, AUD-02, AUD-03, AUD-04, AUD-05, AUD-06, AUD-08 |
| User management | USR-01, USR-02, USR-03, USR-04, USR-05, USR-06, USR-07, USR-08, USR-09, USR-11, USR-12, USR-13, USR-14 |
| Widget catalogue | WGT-01, WGT-02, WGT-03, WGT-04 |

## 7.1 Deferred Coverage

The following are implemented but not yet covered by automated tests: ARCH-02, ARCH-07, ARCH-10 (background services, blob storage), 2FA-01..07, SSO-01..04, DASH-01..05 (dashboard management), I18N-01..06, DEPLOY-01..15, NFR (performance, reliability, scalability). Planned for v1.4 programme.

# 8. Test Infrastructure

## 8.1 Fixtures

PostgresFixture — Testcontainers PostgreSQL 15 container per collection. Applies all EF migrations and seed data. Shared via ICollectionFixture<PostgresFixture>.

RedisFixture — Real Redis connection for JWT revocation, rate-limit, and PG cache tests.

WebFixture — WebApplicationFactory<Program>. Includes NoOpDatabaseInitializer (skip seed on already-migrated DB), ClearLoginRateLimitState() (PD-003 fix), and LoginAsync() helper.

TenantContextFactory — Creates ITenantContext test doubles with configurable TenantId for GQF isolation tests.

## 8.2 Key Testing Patterns

Audit assertions — execute command → query AuditDbContext → assert EventType, EventResult, Details JSON. Ensures both functional behaviour and audit compliance are verified in one test.

Concurrency tests — Tasks.WhenAll with semaphore barriers for true simultaneity. Used for TOCTOU race verification (SF-007).

E2E tests — WebApplicationFactory full pipeline; LoginAsync() posts to /login, follows redirects, returns HttpResponseMessage for assertion.

# 9. Conclusions

The v1.3 test-coverage programme delivered 382 automated tests across all core security and functional domains of the RTM View Shell.

1. Seven security vulnerabilities identified (2 Critical, 2 High, 3 Medium) — all fixed pre-release. Most significant: SF-001 (cross-tenant user data leak) and SF-005 (permission enforcement no-op that would silently bypass any Application-layer permission check once used).

2. 87.88% Infrastructure line coverage achieved, exceeding the 80% target. Highest-risk authentication, authorisation, and data-access paths fully covered.

3. 50+ TZ numbered requirements verified with regression-safe tests, establishing a safety net for future development.

4. Five process deviations documented; lessons encoded in CLAUDE.md §0 environment rules and sprint hand-off templates.

5. Deferred to v1.4 programme: 2FA, SSO, DASH-01..05, I18N, DEPLOY, NFR coverage.

Document: Test Coverage Report v1.0 | Project: RTM View Shell | May 2026

Source documents: PROJECT_STATUS.md · analysis/security-findings.md · analysis/process-deviations.md · docs/traceability-matrix.md